## Slide 1: WP9:
N. Catalan Lasheras, Kick off meeting 12-14 March 2025

## Slide 2: X-band facilities at CERN
01/20
  50 MW, 1.5 ms
  120 MW, 250 ns
  50 Hz
  Accurate phase
  RF signals
  Dark current
  Spectrometer
  E-beam capabilities
  Connects to CTF3/CLEAR
  50 MW, 1.5 ms
  120 MW, 250 ns
  50 Hz
  Accurate phase
  Input phase variation
  Two DUTs fed with variable power splitting
  RF signals
  Dark current
  Radiation monitors
  6-10 MW, 5 ms
  40-60 MW,100 ns
  Up to 400 Hz (200 Hz/line)
  Accurate phase
  2 DUTs
  RF signals
  Dark current
  Radiation monitors
XBOX2
XBOX3
XBOX1

## Slide 3: Current Xbox2
Testing needs for CLIC winding down
Available water station, electricity, infrastructure
Xbox2 klystron and modulator could be going to AWAKE in 2027
Good candidate for PACRI testing

## Slide 4: WP9 Tasks
WP9: RF systems power tests and validation
T9.0 Specifications
  In conjunction with Thales, Scandinova and INFN define system performance and testing reach
T9.1 Setup of the RF test area
  Verification of power and cooling water availability.
  Vacate the Xbox2 current area.
  Procurement of waveguides and components
  Procurement of LLRF system and control hardware
  Development of control software
T9.2 RF systems power tests and validation
  Full characterization of the modulator (in a load?)
  Full characterization of the klystron
  Performance for pulse compressor.

## Slide 5: High level schedule

## Slide 6: The work ahead of us
Design phase to be followed closely
  Specifications important before placement can be decided
New systems for control and acquisition
Very tight schedule for testing.
  No bult-in margin
What to do after PACRI?

## Slide 7
Thanks